## Styles House TMO Board Meeting minutes

30th January 2020

TMO Meeting Room

| Present:, Philippe Chery (PC), Barbara Sweet (BS), Alethea Dougall LBS (AD) Linda McLaughlin TMO Manager (LMcL), Kathy Archbold (KA), Zoe Kennedy (ZK), Mark Wraith (MW) Ursa Deniflee (UD) | Apologies: Boyd Walters (BW) |
| --- | --- |

AGREED ACTION from previous meeting

| NAME | TASK | Due date |
| --- | --- | --- |
| Linda | Look for more electrical contractors | ongoing |
| Linda | Bank account with debit card - put in writing to Alethea | Outstanding |
| Linda/Zoe | TMO allowances – Linda to send out draft | COMPLETED |
| Althea | New garden waste service – signed up but not being collected. To be chased by Althea | COMPLETED |
| Zoe/Linda | Zoe to propose new policies on GDPR for all TMOs following training | March 2020 |
| Linda/Ursa | Order raised to paint 1 SH flat door. Check colour Ursa | January 2020 |
| Alethea | Re-check with LBS status of duct repair and cleaning of vents | Sept 2019 |
| Alethea/Linda | Coomunal lights & timer query. Meet with LBS | February 2020 |
| HR/Linda | fire safety report recommendations – revise draft policy. | COMPLETED |
| Linda | Write to all board members re training needs | January 2020 |
| Linda | Amend Financial Standing orders to include new Board delegated authority re write offs to Board and seek LBS approval | Completed and further amendments made. |
| Board | To discuss LBS disrepair policy & proposals following LMcL’ s disrepair training. | March 2020 |
| Linda | To chase LBS installing timer for lobby lights as per other communal areas. | February 2020 |
| Linda | Send list of meeting dates to all Board members | COMPLETED |
| Board | Send Philippe work items for TMO manager’s work plan 2020 | COMPLETED |
| Linda | Photographer attended and took photographs | COMPLETED |
| Philippe | Purchase biscuits / chocolate for Xmas delivery 11/12/19 | COMPLETED |
| Linda | Deliver Merry Xmas notice | COMPLETED |
| Board | Complete Kitemark questionnaire | COMPLETED |
| Philippe/Linda | Apply for Kitemark | January 2020 |
| Linda | Handback of front door responsibility – awaiting LBS info on cost | March 2020 |
| Linda | Respond to LBS re legal disrepair responsibility | January 2020 |
| Linda | Explore alternatives to Pockit | February 2020 |
| Linda | Written procedure for taking cash rent payment | April 2020 |
| Philippe | Improve appearance of dog area - up to £500 | April 2020 |
| Philippe/Linda | New work plan 19/20 – Board & HR sub to review add tasks | COMPLETED |
| Philippe/Linda | Alternatives to Pockit – explore & assess | February 2020 |
| Linda | Obtain Quote from gardeners | February 2020 |
| Philippe/Linda | Purchase dial in facility if unable to attend meeting | March 2020 |
| Philippe/Linda | Investigate purchase of full version of Office 365 | March 2020 |
| Philippe/Linda | Purchase new laptop | March 2020 |
| Philippe/Linda | Purchase wireless mirror dongle | March 2020 |
| Philippe/Linda | Plusnet – wind up system and commence using Hyperoptic | March 2020 |
| Philippe/Linda | Assess Hyperoptic range and consider wifi booster | March 2020 |
| Philippe | Purchase large mats for hallway | May 2020 |
| Linda | Board members to be admin workers for WhatsApp group. | February 2020 |
| Linda | Replace bathroom light 12 SH | February 2020 |
| Linda | Purchase key safe and investigate free installation | March 2020 |

| 1. | Declarations of interest: Linda works for the TMO. | All |
| --- | --- | --- |
| 2. | Minutes of Last Meeting: Agreed | All |
| 3. | Board Meeting Minutes sign off: Completed | All |
| 4. | Matters Arising: see agreed action table |  |
| 5. | Governance Committee Elections Finance – Ursa/Boyd and Philippe and Philippe as Chair HR - Zoe/Barbara and Philippe as Chair Communications – Mark & Philippe as Chair Gardening – Boyd and Philippe as Chair. Meeting dates Circulated. Meeting dates agreed; meetings will start at 7pm. Disrepair report back Concerns about responsibility as LBS are now stating this is the TMO’s responsibility including legal costs. Linda advised that the LBS solicitor commented on their training course that the Management Agreement was a grey area in regard to responsibility. Linda advised that she had spoken to Lee Page who confirmed it was LBS’ responsibility and practice to pay legal costs. If the TMO had not completed repairs, they would be liable to pay compensation. Eva Gomez has agreed to a meeting to discuss this further and all TMO’s asked to give a summary of their objections by Friday 31.1.20. Finance report Board approved amendments to OFP process. | LMcL |
| 6. | 2019/20 Q3 Income v expenditure Report Board approved report. As Pockit is charging 0.99 per month agreed to look at other options for new financial year. Agreed to buy new laptop | PC/LMcL PC/LMcL |
| 7. | Kitemark Linda working on application | Board LMcL/PC |
| 8. | Q3 Report to Southwark Board approved report Agreed to replace mats outside lift and hallway | PC |
| 9. | TMO MANAGER’S REPORT Board accepted report Door entry responsibility– give back to council if a low value payment | LMcL |
| 10. | Fire safety See TMO Manager report |  |
| 11. | Maintenance report Communal lights Linda had chased Michael Driscoll to no avail. Alethea had got involved and a member of the team would be contacting me to arrange an inspection. | LMcL |
| 12. | Report back from meetings/Training Linda attended fire safety training; the trainer went to the wrong place and it was cancelled. LBS training on Managing Contracts was cancelled. Philippe did an online Excel course and recommended it, very happy with it Philippe also attended Managing the Manager |  |
| 13. | Training Plan See matters arising |  |
| 14. | Development Update Gate/lobby Meeting to be arranged with Kym, Neal and Board to discuss voids etc TFL and redevelopment Work with Igloo on-going. The need for forward planning with potentially 24 future voids in Styles House needs to be addressed. Board keen that voids are of a good standard and repairs carried out by residents when not TMOs responsibility/ decs in good condition. Ballot provisionally taking place around 20/2/20. Linda & Zoe advised that both parties on ground floor were willing to move /decant with a number of provisos. | Board ALL |
| 16. | Arts project Possibility of shows in October |  |
| 17. | Tenants and Residents association Linda to do letter to regain TRA funds. RS/JK signatories with perhaps RSw & KI as the other signatories. | LMcL |
| 18. | AOB Dog area – agreed to spend up to £500 improving the ground/appearance Investigate purchase of office 365 – full version. Purchase – new laptop Purchase - wireless mirror dongle Plusnet – as there is fibre optics there is no need for PlusNet. Hyper optic to be used for calls. Begin to phase in. Monitor range of new signal and consider purchasing a wifi booster to cover garden Linda – to make Board members admin officers for WhatsApp Replace large mats on ground floor | PC/LMcL PC/LMcL PC/LMcL PC/LMcL PC/LMcL PC/LMcL LmcL PC |

Next planned meeting: 26 March 2020

Venue: Meeting Room

………………………….							Date:

Philippe Chery

Chair