## Styles House TMO Board Meeting minutes

29 May 2019

TMO Meeting Room

| Present:, Linda McLaughlin TMO Manager (LMcL), Philippe Chery (PC), Barbara Sweet (BS), Zoe Kennedy (ZK), Ursa Deniflee (UD), Mark Wraith (MW) | Apologies: Boyd Walters (BW) Alethea Dougall LBS (AD) |
| --- | --- |

AGREED ACTION from previous meeting

| NAME | TASK | Due date |
| --- | --- | --- |
| Boyd/Ursa | Asset list - BW and UD to update the Asset Register. | Sept 2019 |
| Linda | Put up information notice on ordered panel | June 2019 |
| Linda | 2 week consultation letter | June 2019 |
| Linda | Following fire review check door mats and offer to buy fire resistant ones. Offer 1-4. | July 2019 |
| Linda | Purchase fire door labels for each floor | July 2019 |
| Linda | look for more electrical contractors | ongoing |
| Linda | Shed – carry out shed survey and open waiting list to residents | July 2019 |
| Linda | Bank account with debit card - put in writing to Alethea | Outstanding |
| Linda | Bike storage | Outstanding |
| Linda | Circulate LBS training courses when rcvd | June 2019 |
| Linda/Zoe | Ask LBS to consider effect reduction of TMO allowances has on small TMOs as part of their review of TMO Allowances | Dec 2019 |
| Linda | Sign up to new garden waste service | June 2019 |
| Zoe/Linda | Set up GDPR subgroup | July 2019 |
| Linda | Business Continuity Policy & add amendments to revised policy | July 2019 |
| Linda/Kathy | Paint 1 SH front door. Check with Kathy colours | July 2019 |
| Alethea | Re-check with LBS status of duct repair and cleaning of vents | July 2019 |
| Alethea | Provide advice on which LED fitting can be used in communal arears | COMPLETED |
| HR/Linda | fire safety report recommendations – revise draft policy | August 2019 |
| Philippe | Purchase a cheap rechargeable hoover for hall hire users | COMPLETED |
| Philippe/Boyd | Mount projector on ceiling/wall | July 2019 |
| Linda | Review signage of front gate | COMPLETED |
| Linda | Write to JMB – admin charge to be considered on a case by case basis. | COMPLETED |
| Philippe | Signage for gate with visual instructions to Joan Street | August 2019 |
| Linda | Write to all board members re training needs | July 2019 |
| Linda | Advice resident of babysitting expenses policy | June 2019 |
| Mark | Email TMO particular trees which should be protected | June 2019 |
| Linda | Hold parent & baby event in garden | Summer 2019 |

| 1. | Declarations of interest: Linda works for the TMO. | All |
| --- | --- | --- |
| 2. | Minutes of Last Meeting: Agreed Board Meeting Minutes sign off: Completed | All |
| 3. | Matters Arising: See agreed action table | All |
| 5. | Governance Finance Sub minutes Discussed Metro bank status –majority of income/savings in Nationwide. Ursa had started 100 days period to withdraw money – Ursa to monitor timeframe. Board asked why Nationwide savings were sent to Metro – Ursa to check Business Continuity Plan - held over to next meeting Board approved draft tendering rules subject to approval by LBS. Mark advised that he had considerable outside commitments which would prevent him attending meeting over next couple of months. Confirmed that there were 2 meetings over next 4 months. Mark to review at AGM and decide whether he could still commit to the Board. | UD UD LMcL LMcL MW |
| 6. | YEAR END 18/19 Income greater than predicted due to week long hire by costumers Employment costs were lower as cleaner retired Cleaning costs have increased significantly as it now includes cleaning contractor Employee costs did not include pay increase Year end report agreed by Board |  |
| 7. | TMO kitemark Kitemark scheme is free to NFTMO members. However, from 2020 there will be a charge. Agreed to commence kitemark scheme in Autumn. | LMcL/PC |
| 8. | Quarterly performance report Q4 report reviewed Concern about persistent arrears from a particular case. Will refer to the council next time it reaches six weeks. |  |
| 9. | Managers’ report Reviewed Philippe to order signage for gates | PC |
| 10. | Fire safety Council finished review. Are looking at zero tolerance versus managed tolerance on an individual basis. Doormats cannot be AstroTurf or carpet. Cat flaps and doormats must be fire resistant Agreed to buy doormats for those who need them replaced. Will start with the ground floor. No gates need to be removed at present until LBS offer to replace 5 gate with new security doors. Purchase label for fire doors on every floor | LMcL LMcL |
| 11. | Maintenance report No report as only 4 repairs raised. JMB had agreed to maintain Styles House charge at 20% including voids. However, if Kelly or Ron had to get involved would increase admin charge to 40% for that individual repair. Internal fan – Alethea to check as still not working and the bathroom vents need to be maintained by LBS. | LMcL AD |
| 12. | Report back from meetings/Training Philippe attended fund raising and emergency first aid. Linda had attended Excel. |  |
| 13. | Training plan Waiting on council to provide list of training courses. Linda to circulate when received. | LMcL |
| 14. | Development update Gate/lobby New panel ordered – Linda to do a notice Linda has a letter to send out on gate – giving two weeks to come back. Philippe and Linda meeting fortnightly and Linda to commit two hours a week on it Development – meeting on the 6th and sorting TMO tenancy Mark brought to the meeting’s attention the impact the development could have on the estate trees. Mark to identify trees for Board and email to TMO. | LMcL LMcL PC/LMcL ALL MW |
| 15. | Meeting room/Arts project Extended grant to May, Ursa to approach college for exhibiters. Agreed that there would be a budget of £35 to put towards Finding your Styles show. | UD |
| 16. | Fibreoptic All work had stopped. Philippe reported that he had been advised by companies that work was on hold as TMO objected. Linda to contact companies to proceed with work. | LMcL |
| 17. | TRA No issues |  |
| 19. | AOB Bin not being emptied. Linda had meeting with Manager who agreed LBS would empty. Council is changing how it collects garden waste and will be chargeable. #120 a year for the year. Agreed. Agreed to paint 1 SH front door – Kathy to provide colour/LMcL to pass details of colours choices for 54. Linda to arrange a parent and child event, agreed small budget for this, #20 | PC KA/LMcL LMcL |

Next planned meeting: 24 July 2019 @ 7pm

Venue: Meeting Room

………………………….							Date:

Philippe Chery

Chair